Timeline

Due Date: Thurs Oct 17

Blake: index.html and experience.html

- Creating index.html page (DONE)

- Need to get the experience tab done.

- Finish the Day in the Life view, essentially the body of

this page. Needs to be done by October 6. Finish the

rest of this page which includes any interaction,

including clickable photos and interactive features

that would link to other places of the site or external

links such as Agua del Pueblo. Done by October 9.

Clay: about.html and donate.html

- Donate page needs to be done by October 9.

- Finish the donate form by October 6.

- Integrate PayPal into this page, the donate form

and the PayPal integration will complete this page. We

also need to have a way that an autogenerated email

will be sent to the donator once they have submitted

their information.

Needs to be done by October 9.

- About page needs to be done by Friday, October 11.

- Include who People’s Consultants is and the core team.

Have a section on Dr. Clemmons and who he is.

Done by October 11.

Dougie: experience.html and the Google Maps integration

- Experience page done by Oct 9.

-- Finish the Day in the Life view, essentially the body of

this page. Needs to be done by October 6. Finish the

rest of this page which includes any interaction,

including clickable photos and interactive features

that would link to other places of the site or external

links such as Agua del Pueblo. Done by October 9.

- Google Maps integration on experience page Oct 16.

- Integrate Google maps into experience page and have

it pulling user data from the database, and/or creating a form that users have to input their location. Oct 9

- Have the map data output a radius from location

to nearest source of fresh water and output that into the

view. October 16.

Satomi: projects.html and getinvolved.html Oct 9

- Projects page October 9

- Need to have a page where the list of projects can

be inputted, including a list of future projects that will

occur. Write markup that will pull from the database

so that Dr. Clemmons can input any new projects. Oct 9

- Get Involved Page October 11

- THIS WILL BE USED IF TIME IS AVAILABLE. Tentative due date of October 11. Write a page that will have

a form on which people can sign up to volunteer in

other ways other than donating money. This should include a list of other possible ways that they can donate. Then submit this form and have a confirmation email sent to them that lets them know their information has been confirmed October 11.

\*The goal is to have everything completed and running by October 16. This gives us a couple days to test and troubleshoot. If need be, we can run up to the 14th of October to get the site completed.